## Slide 1: Projection Execution Methodology
Bhanu Chander V
AI Team (INOPC-IA)

## Slide 2: Agenda
Team Hierarchy
POC to Project conversion
Project classification
Waterfall Gate Methodology
IS-Grade Project Execution
  Process/steps
  Resource Roles and Responsibilities
IS-Grade Project Execution
  Process/steps
  Resource Roles and Responsibilities

## Slide 3: Team Hierarchy
Venkatesha VC
Manager
Nikhil M
Bhanu Chander V
Tech Leads
Prakhar Srivastava
Software Developer
Kumari, Anamika
PMP for Projects
Vishnu A
Nidhi G
Sneha J
Suraj C
Sooraj S
Tester
Project Leads (POCs)

## Slide 4: POC to Project – Overview
Our Mission: To Empower ABB Process with AI
Our Vision: To make ABB a strong leader in AI Based Technology
Our Strength: Strong in AI utilization
POC to Product conversion phase
Requirements - Ideate and Innovate with AI
Demonstrate as a POC
Initial Phase
Preparation for On-boarding
User Friendly Application
Validation (with users, process, peer reviews)
Is the application functional?
Is the application standardized?
Incorporate Best Practices & Security Measures
DevOps
Containerization
Cloud Infra
Testing
Standard Tools
Quality Audits & Cybersecurity checks
Release
CI/CD
Refine
yes
no
Cleared?
yes
no

## Slide 5: Project Classification
Proof Of Concept (POC) or Pilot Project
IS Grade Project

## Slide 6: Standard Gates for IS-grade Projects

## Slide 7: IS-Grade Project Execution Flow

## Slide 8: Project Execution Flow
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
Validation & Pre-Release works

## Slide 9: Project Execution Flow – Phase 1
Project Initiation & discussion
AI Team acceptance on requirements
Finalize and Freeze Requirements
Customer Meet to understand Requirements
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
Validation & Pre-Release works
Manager
Lead
Lead
POC
Manager
Lead
POC
Manager
Lead
POC
Manager

## Slide 10: Project Execution Flow – Phase 2
Requirements
Ideate
Solution Architecture
Finalize Application (webapp, standalone, inbuilt etc.)
Prepare project execution plan (Custom Agile format)
Identify Team Members
Prepare Project Proposal & Budget Plan
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
Validation & Pre-Release works
Lead
  POC
Lead
POC
Manager
Lead
POC
Manager
POC
Lead

## Slide 11: Project Execution Flow – Phase 3
Requirements & Project Plan
Plan Milestones
Prioritize tasks for team members
Work Items in DevOps
Test code for functionality (locally)
Execute
Follow:
DevOps, coding standards (logs, unit tests, structure etc.)
Biweekly scrum (or based on project complexity)
Weekly status call and progress mail to customer
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
STECO meeting 1
Validation & Pre-Release works
POC
Lead
Manager, PMP
Lead
POC
POC
Backend (B/E) Team
Frontend (F/E) Team
Lead
POC
F/E Developer

## Slide 12: Project Execution Flow – Phase 4
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
Draft Codes (app)
Code failure test (B/E)
API test (B/E)
Local Functionality Test (F/E)
Cypress test (F/E)
Issues?
Deploy
Webapp
Kubernetes
Server etc.
Code Test
Deployed App Functionality Test
Validation & Pre-Release works
App release to customer for User Acceptance and Feedbacks
POC
Tester
F/E Developer
POC, Lead
F/E Developer
POC
Manager
Tester
POC
F/E Developer

## Slide 13: Project Execution Flow – Phase 5
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
Backend Standards:
Include Log streams
Unit Tests
User Acceptance (Feedback and acceptance)
Validation & Pre-Release works
Document:
Capture Test cases
App/error Logs
User Feedback and resolution
App release with:
Release notes
Instructions
Feedback forms
STECO meeting 2
POC
F/E Developer
Manager
PMP, Lead
POC
Tester
POC
B/E Team

## Slide 14: Project Execution Flow – Phase 6
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
APP health check and preparation for final release and handover
Project Handover and closure
Validation & Pre-Release works
Release Documentation
STECO meeting 3
User Acceptance (Feedback and acceptance)
F/E Developer
POC
Manager
POC
POC, Lead
Manager
PMP, Lead

## Slide 15: POC Project Execution Flow

## Slide 16: Project Execution Flow – Phase 1
POC Initiation & discussion
AI Team acceptance on requirements
Finalize and Freeze Requirements
Customer Meet to understand Requirements
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
Validation & Pre-Release works
Manager
Lead
Lead
POC
Manager

## Slide 17: Project Execution Flow – Phase 2
Requirements
Ideate
Solution Architecture
Finalize Application (webapp, standalone, inbuilt etc.)
Prepare project execution plan (Custom Agile format)
Identify Team Members
Prepare Project Proposal & Budget Plan
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
Validation & Pre-Release works
Lead
  POC
Lead
POC
Manager

## Slide 18: Project Execution Flow – Phase 3
Requirements & Project Plan
Plan Milestones
Prioritize tasks for team members
Work Items in DevOps
Test code for functionality (locally)
Execute
Follow:
DevOps, coding standards (logs, unit tests, structure etc.)
Biweekly scrum (or based on project complexity)
Weekly status call and progress mail to customer
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
STECO meeting 1
Validation & Pre-Release works
POC
Backend (B/E) Team
Lead
POC
F/E Developer

## Slide 19: Project Execution Flow – Phase 4
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
Draft Codes (app)
Code failure test (B/E)
API test (B/E)
Local Functionality Test (F/E)
Cypress test (F/E)
Issues?
Deploy
Webapp
Kubernetes
Server etc.
Code Test
Deployed App Functionality Test
Validation & Pre-Release works
App release to customer for User Acceptance and Feedbacks
POC
Manager

## Slide 20: Project Execution Flow – Phase 5
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
Backend Standards:
Include Log streams
Unit Tests
User Acceptance (Feedback and acceptance)
Validation & Pre-Release works
Document:
Capture Test cases
App/error Logs
User Feedback and resolution
App release with:
Release notes
Instructions
Feedback forms
STECO meeting 2
POC

## Slide 21: Project Execution Flow – Phase 6
Project Kickoff
Application Development
Application Testing/ Validation
Scope Finalization and Agreement
Project Delivery (Application release)
APP health check and preparation for final release and handover
POC Handover and Further decision
Validation & Pre-Release works
Release Documentation
STECO meeting 3
User Acceptance (Feedback and acceptance)
Manager
POC

## Slide 22
THANK YOU